xScout

Data Meets the Beautiful Game

Product Requirements Document

Version 1.0  ·  2026

| Project | xScout — Data Meets the Beautiful Game |
| --- | --- |
| Data Source | StatsBomb Open Data (Free) |
| Team Size | 2 People |
| Stack | Python · Pandas · HTML5 · D3.js · Google Charts |

# 1. Project Overview

xScout is a two-stage football analytics project that transforms raw StatsBomb event data into an interactive scouting dashboard. It answers real scouting questions — Who is the better finisher? Which young players profile like an elite player? Is this player physically built for a high-press system? — through data-driven visualisation rather than subjective opinion.

## 1.1  Problem Statement

Most student football analytics projects share the same weaknesses: arbitrary FIFA-style ratings, no normalisation methodology, static charts with no interpretation layer, and no real-world data backing. xScout addresses all of these by grounding every metric in actual match events from StatsBomb's freely available open dataset, computing per-90 statistics from first principles, and surfacing the results through a role-based, comparative dashboard.

## 1.2  Goals

- Replace invented attribute ratings with per-90 metrics derived from real StatsBomb event data

- Build a preprocessing pipeline that compresses multi-gigabyte JSON into a clean, dashboard-ready file

- Deliver a four-module interactive dashboard: Player Overview, Comparison, Role Fit, and Similar Player Finder

- Demonstrate end-to-end data engineering and visualisation skills suitable for a portfolio or internship application

## 1.3  Non-Goals

- This project does not attempt to predict match outcomes or build a machine-learning model

- It does not require a backend server — the final product is a self-contained HTML file

- It will not cover all StatsBomb competitions; scope is limited to one selected season

# 2. System Architecture

The entire project is split into two completely independent stages. Understanding this split is the most important architectural decision in the project.

| STAGE 1 — Data Pipeline |  | STAGE 2 — Dashboard |
| --- | --- | --- |
| Language: Python 3 Libraries: statsbombpy, pandas Input: Raw StatsBomb JSON (~GB) Output: players.json (~5-10 KB) Runs: Once offline on your laptop | → | Language: HTML5 / JavaScript Libraries: D3.js, Google Charts Input: players.json (tiny) Output: Interactive dashboard UI Runs: In any browser, instantly |

The two stages share exactly one interface: the agreed-upon schema of players.json. Person 1 produces it. Person 2 consumes it. Neither needs to touch the other's code.

# 3. Stage 1 — Data Pipeline

This stage is owned by Person 1. It is a Python preprocessing script that runs once and outputs the clean data file that the dashboard uses.

## 3.1  Data Source

- StatsBomb Open Data — free, publicly available on GitHub (github.com/statsbomb/open-data)

- Access via the statsbombpy Python library: pip install statsbombpy

- Recommended competition: La Liga 2015/16 (Messi, Suarez, Neymar — rich attacking data)

- Alternative: FIFA Women's World Cup 2019 (complete, well-documented)

## 3.2  Raw Data Structure

StatsBomb provides data at three levels. Each level is a separate JSON file.

| Level | File | What it contains |
| --- | --- | --- |
| Competition | competitions.json | List of all available competitions and seasons |
| Match | matches/{competition_id}/{season_id}.json | All matches in a season — teams, scores, lineups |
| Event | events/{match_id}.json | Every single action in the match (3,000–5,000 rows per game) |

## 3.3  The Size Problem — and the Solution

A full La Liga season = 380 matches × ~4MB per match JSON = approximately 1.5 GB of raw data. You cannot load this in a browser. The pipeline's job is extreme compression:

| Raw Input | After Processing | Compression Factor |
| --- | --- | --- |
| ~1.5 GB of event JSON | ~8 KB players.json | ~200,000× smaller |
| Millions of individual event rows | ~60–80 player rows | One row per player |
| 16+ event types (shots, passes, carries...) | 15 derived metrics per player | Per-90 normalised |

## 3.4  Processing Steps

- Load all matches for the chosen competition using statsbombpy.sb.matches()

- For each match, load all events using statsbombpy.sb.events(match_id=...)

- Calculate minutes played per player by tracking substitution events

- Filter and aggregate events by type per player (shots, passes, pressures, etc.)

- Divide raw counts by (minutes_played / 90) to get per-90 figures

- Normalise each metric to a 0–100 scale across the player pool

- Output a single players.json array — one object per player

## 3.5  Output Schema — players.json

This is the contract between Stage 1 and Stage 2. Both team members must agree on this schema before either starts coding.

| Field | Type | Source | Description |
| --- | --- | --- | --- |
| name | string | StatsBomb lineup | Player full name |
| player_id | integer | StatsBomb ID | Unique identifier |
| position | string | Derived | FW / MF / DF / GK |
| age | integer | StatsBomb | Age at season start |
| minutes_played | integer | Event data | Total minutes across season |
| shots_p90 | float (0–100) | Shot events | Shots per 90 mins, normalised |
| xg_p90 | float (0–100) | Shot.statsbomb_xg | Expected goals per 90, normalised |
| shot_conversion | float (0–100) | Goals / shots | Finishing accuracy |
| prog_passes_p90 | float (0–100) | Pass events | Progressive passes per 90 |
| pass_completion | float (0–100) | Pass outcome | Pass success rate |
| key_passes_p90 | float (0–100) | Pass.goal_assist | Chances created per 90 |
| dribbles_p90 | float (0–100) | Carry / dribble events | Successful dribbles per 90 |
| pressures_p90 | float (0–100) | Pressure events | Press actions per 90 |
| press_success | float (0–100) | Pressure + next event | Press regain rate |
| aerial_win_rate | float (0–100) | Duel aerial events | Aerial duel win percentage |
| distance_p90 | float (0–100) | Carry distance sum | Distance covered per 90 |

# 4. Stage 2 — Dashboard Modules

This stage is owned by Person 2. The dashboard loads players.json and never touches raw StatsBomb data. All four modules below are driven by the same clean data file.

## 4.1  Module 1 — Player Overview

Purpose: Give a complete single-player profile at a glance.

- Player card: name, position, age, minutes played, top 3 strengths (highest normalised metrics)

- Attribute bar chart (Google Charts): all 15 metrics as horizontal bars, colour-coded by value band

- Radar chart (D3.js): 6-axis spider showing pace/shooting/passing/dribbling/defending/physical profile

- Role suitability preview: top 3 best-fit roles with percentage scores

## 4.2  Module 2 — Player vs Player Comparison

Purpose: Answer — who is better, and at exactly what?

- Two player dropdowns feeding a mirrored dual radar chart (D3.js) with colour-coded overlays

- Grouped bar chart (Google Charts): side-by-side bars for every metric

- Difference heat table: every attribute showing numeric delta and advantage flag

- Auto-generated verdict row: e.g. 'Player A leads in 9 of 15 metrics, particularly finishing and pressing'

## 4.3  Module 3 — Role Fit Analysis

Purpose: Score a player against defined tactical role templates.

Role Templates (weighted attribute formulas):

| Role | Key Weighted Attributes |
| --- | --- |
| Poacher | shot_conversion (30%) · xg_p90 (25%) · shots_p90 (20%) · aerial_win_rate (15%) · press_success (10%) |
| Target Man | aerial_win_rate (30%) · xg_p90 (25%) · shot_conversion (20%) · pressures_p90 (15%) · dribbles_p90 (10%) |
| Winger | dribbles_p90 (30%) · shots_p90 (20%) · key_passes_p90 (20%) · distance_p90 (15%) · press_success (15%) |
| Box-to-Box MF | distance_p90 (25%) · prog_passes_p90 (20%) · pressures_p90 (20%) · dribbles_p90 (15%) · shots_p90 (20%) |
| Ball-Playing Def | pass_completion (30%) · prog_passes_p90 (25%) · key_passes_p90 (20%) · aerial_win_rate (15%) · pressures_p90 (10%) |
| Deep-Lying Playmaker | key_passes_p90 (30%) · pass_completion (30%) · prog_passes_p90 (25%) · xg_p90 (15%) |
| Pressing Winger | pressures_p90 (30%) · press_success (25%) · distance_p90 (20%) · dribbles_p90 (25%) |

- Fit score calculation: sum of (player_metric × role_weight) for each role, capped at 100

- Horizontal role fit bars for all 7 roles, colour-coded per role

- Leaderboard: all players ranked by fit score for any selected role

## 4.4  Module 4 — Similar Player Finder

Purpose: Produce a scouting shortlist of players who profile like a chosen reference player.

- Similarity algorithm: normalised Euclidean distance across all 15 metrics, expressed as percentage match

- Filters: position (FW / MF / DF / GK) and maximum age (U-23 / U-26 / U-30 / Any)

- Output: ranked list of top 5 most similar players with similarity score and key metric deltas

- Radar overlay: reference player vs top match on a single chart for visual confirmation

# 5. Team Responsibilities

| Person 1 — Data Engineer | Person 2 — Frontend Developer |
| --- | --- |
| Owns Stage 1 entirely - Set up statsbombpy and select competition - Write event aggregation script in pandas - Compute per-90 metrics and normalise to 0–100 - Define and output players.json to agreed schema - Document the pipeline with inline comments - Validate output: spot-check metrics against known players | Owns Stage 2 entirely - Build the four-module dashboard structure - Implement D3.js radar charts for Modules 1, 2, 4 - Implement Google Charts bar and grouped charts - Wire all dropdowns and filters to chart updates - Implement role fit scoring logic in JavaScript - Implement Euclidean similarity algorithm in JavaScript |
| Shared: Agree on players.json schema before either person starts coding. This is the only coordination point. |  |

# 6. Project Milestones

| Week | Owner | Deliverable | Status |
| --- | --- | --- | --- |
| 1 | Both | Agree on players.json schema · Select competition · Set up repos | PLANNING |
| 1–2 | Person 1 | statsbombpy environment set up · Raw data loading verified | TODO |
| 2–3 | Person 1 | Full aggregation script · Per-90 metrics computed and validated | TODO |
| 2 | Person 2 | Dashboard skeleton · Tab navigation · players.json mock data loaded | TODO |
| 3 | Person 2 | Module 1 complete: bars + radar + role preview | TODO |
| 3 | Person 1 | players.json finalised and handed off to Person 2 | MILESTONE |
| 4 | Person 2 | Module 2 complete: dual radar + comparison table | TODO |
| 4 | Person 2 | Module 3 complete: role fit bars + leaderboard | TODO |
| 5 | Person 2 | Module 4 complete: similarity finder + filters | TODO |
| 5 | Both | Integration testing · real data replaces mock · polish | TODO |
| 6 | Both | Final review · documentation · presentation prep | MILESTONE |

# 7. Technology Stack

| Tool | Stage | Specific Role in This Project |
| --- | --- | --- |
| Python 3 + pandas | Stage 1 | Load StatsBomb JSON, aggregate events, compute per-90 stats, output players.json |
| statsbombpy | Stage 1 | Official StatsBomb Python library — handles API calls and JSON parsing automatically |
| D3.js | Stage 2 | Custom radar (spider) charts for Modules 1, 2, and 4 — handles polygon math and SVG rendering |
| Google Charts | Stage 2 | Attribute bar charts and grouped comparison bars — clean, fast, minimal setup |
| HTML5 / CSS3 | Stage 2 | Dashboard layout, tab navigation, responsive grid, card components |
| JavaScript (Vanilla) | Stage 2 | Role fit scoring, Euclidean similarity algorithm, dropdown interactivity |

# 8. Success Criteria

The project is considered complete when all of the following are true:

| # | Criterion | Owner |
| --- | --- | --- |
| 1 | players.json is generated entirely from raw StatsBomb events — no manually entered numbers | P1 |
| 2 | All per-90 metrics are correctly normalised to 0–100 across the player pool | P1 |
| 3 | The dashboard loads players.json and renders without errors in Chrome and Firefox | P2 |
| 4 | All four modules are functional with working dropdowns and chart updates | P2 |
| 5 | Role fit scores produce sensible results (e.g. Messi scores high as Winger, not as Target Man) | Both |
| 6 | Similarity finder returns players with plausibly matching profiles for any selected player | Both |
| 7 | The project can be demonstrated end-to-end in under 3 minutes for a panel | Both |

# 9. Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Stage 1 pipeline takes longer than expected | Medium | Person 2 uses mock data (existing JSON hardcoded in the dashboard) until players.json is ready — zero blocking |
| StatsBomb data is missing certain event types for older seasons | Low | Use statsbombpy's get_360_frames or check data availability before committing to a season |
| Per-90 metrics produce outliers for players with very few minutes | Medium | Apply a minimum minutes filter (e.g. 450 mins = 5 full games) before including a player |
| D3.js radar chart is complex to implement from scratch | Medium | A working radar implementation is already built in the current prototype — Person 2 can adapt it directly |
| Schema mismatch between Stage 1 output and Stage 2 expectation | High | Both team members sign off on Section 3.5 schema before any coding begins — document it in a shared file |

# 10. One-Line Pitch

"An interactive football scouting dashboard that transforms StatsBomb event data into role-based comparisons, similarity detection, and visual performance profiling."